DIGITAL MEMORY VAULT

DOCUMENTATION

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Frontend Framework | React | 18.x | Web application UI |
| Frontend Language | JavaScript | 5.x | Type-safe frontend development |
| UI Framework | Bootstrap | 5.3.x | Responsive UI |
| State Management | Redux Toolkit | 2.x | Global state management |
| Routing | React Router | 6.x | Page navigation |
| API Client | Axios | 1.x | Backend communication |
| Backend Framework | Flask | 3.x | REST API backend |
| Backend Language | Python | 3.12+ | Backend development |
| Authentication | JWT Authentication | Latest | Secure login/session management |
| Database ORM | SQLAlchemy | 2.x | Database mapping |
| Database Migration | Flask-Migrate | Latest | Schema migrations |
| Database | PostgreSQL | 16.x | Primary database |
| Notifications | Firebase Cloud Messaging | Latest | Push notifications |
| File Storage | Firebase Storage | Latest | Voice notes & images |
| AI Assistant | OpenAI API | GPT-4o | Memory companion chatbot |
| Speech Recognition | Whisper | API | Voice-to-text |
| Face Recognition | face_recognition | Latest | Person identification |
| Task Scheduling | APScheduler | Latest | Medicine reminder scheduling |
| API Testing | Postman | Latest | API testing |
| Version Control | GitHub | Latest | Source control |
| Frontend IDE | Visual Studio Code | Latest | Frontend development |
| Backend IDE | Visual Studio Code | Latest | Flask development |
| UI Design | Canva | Latest | UI/UX design |
| Frontend Hosting | Vercel | Latest | React hosting |
| Backend Hosting | Render | Latest | Flask API hosting |
| Database Hosting | Supabase | Latest | Managed PostgreSQL |

Tech Stack:

- Frontend

- React

- Typescript

- Bootstrap

- Database

- PostgreSQL

- Backend

  - Flask

Phases:

Phase 0  → Setup

Phase 1  → Frontend UI

Phase 2  → Backend Foundation

Phase 3  → Authentication Integration

Phase 4  → Medicines

Phase 5  → Routines

Phase 6  → Notifications

Phase 7  → Voice Notes

Phase 8  → AI Assistant

Phase 9  → Family Memory Cards

Phase 10 → Face Recognition

Phase 11 → Emergency Contacts

Phase 12 → Testing

Phase 13 → Deployment

Phase 14 → Documentation

Phase 0 — Planning & Setup (1–2 Days)

Objectives

- Finalize requirements

- Create project structure

- Setup development environment

Tasks

- Create GitHub repository

- Setup React project

- Setup Flask project

- Setup PostgreSQL database

- Create Firebase project

- Create OpenAI API account

- Create Figma wireframes

Deliverables

✅ Project repository ready
✅ Development environments working
✅ Initial wireframes completed

Phase 1 — Frontend Skeleton (3–5 Days)

Objectives

Build the complete UI structure using mock data.

Pages

- Login

- Register

- Dashboard

- Medicines

- Daily Routine

- Voice Notes

- AI Assistant

- Family Memory Cards

- Profile

Tasks

- Setup React Router

- Setup Bootstrap

- Create navigation/sidebar

- Create reusable components

- Use dummy JSON data

Deliverables

✅ Entire application UI navigable
✅ No backend integration yet

Phase 2 — Backend Foundation & Authentication (3–4 Days)

Objectives

Build the Flask backend foundation.

Tasks

- Configure Flask

- Configure PostgreSQL

- Setup SQLAlchemy

- Setup JWT Authentication

- Create User model

APIs

POST /register
POST /login
GET /profile
PUT /profile

Deliverables

✅ User registration works
✅ User login works
✅ JWT authentication working

Phase 3 — Connect Authentication (1–2 Days)

Objectives

Connect React and Flask.

Tasks

- Integrate login API

- Integrate register API

- Store JWT token

- Protected routes

Deliverables

✅ Real login system working

Phase 4 — Medicine Management Module (4–5 Days)

Objectives

Build the most important feature.

Database

medicines

Features

- Add medicine

- Edit medicine

- Delete medicine

- View medicines

APIs

GET /medicines
POST /medicines
PUT /medicines/{id}
DELETE /medicines/{id}

Deliverables

✅ Medicine management fully functional

Phase 5 — Daily Routine Tracker (2–3 Days)

Database

routines

Features

- Add routine

- Mark completed

- Delete routine

- Daily progress tracking

Deliverables

✅ Routine management working

Phase 6 — Notifications & Reminders (4–5 Days)

Objectives

Implement medicine reminders.

Technologies

- Firebase Cloud Messaging

- APScheduler

Tasks

- Store FCM token

- Create notification service

- Create scheduler jobs

- Send reminder notifications

Deliverables

✅ Users receive medicine reminder notifications

Phase 7 — Voice Notes Module (3–4 Days)

Database

voice_notes

Features

- Record voice note

- Upload audio

- Store audio URL

- Play audio

Storage

- Firebase Storage

Deliverables

✅ Voice note system working

Phase 8 — AI Memory Assistant (4–6 Days)

Objectives

Add chatbot functionality.

Technologies

- OpenAI GPT-4o

Features

- Ask questions

- View medicine information

- View routines

- General conversation

Example

User:
What medicines should I take today?

AI:
You have Paracetamol at 8:00 AM.

Deliverables

✅ AI assistant operational

Phase 9 — Face Memory Cards (5–7 Days)

Database

family_members

Features

- Upload family photo

- Add name

- Add relationship

- Add notes

Deliverables

✅ Family memory card system ready

Phase 10 — Face Recognition Assistant (5–7 Days)

Technologies

- Python face_recognition library

Features

- Detect face

- Match stored faces

- Show memory card

Example

Who is this?

Result:
This is your daughter Priya.

Deliverables

✅ Face recognition working

Phase 11 — Emergency Contact System (2–3 Days)

Database

emergency_contacts

Features

- Add contacts

- SOS button

- Emergency notification

Deliverables

✅ Emergency support system ready

Phase 12 — Testing & Bug Fixing (4–5 Days)

Test Areas

- Authentication

- CRUD operations

- Notifications

- Voice notes

- AI assistant

- Face recognition

Deliverables

✅ Stable application

Phase 13 — Deployment (2–3 Days)

Frontend

Deploy on:

- Vercel

Backend

Deploy on:

- Render

Database

Host on:

- Supabase

Deliverables

✅ Production deployment complete

Phase 14 — Documentation & Presentation (2–3 Days)

Create

- Abstract

- SRS

- ER Diagram

- Architecture Diagram

- API Documentation

- Test Cases

- PPT

Deliverables

✅ Final submission package